|  |  |  |
| --- | --- | --- |
|  | **[Christian Crush]** | **CST-452 Weekly Capstone Project Status Report** |

|  |  |
| --- | --- |
| **Project Phase:** | Release |
| **Date:** | 8/4/2024 |
| **Team:** | Noah Funderburgh |
|  |
| **Status:** | |  |  |  |  | | --- | --- | --- | --- | | **Task** | **Team**  **Member** | **Hours**  **Worked** | **Hours Remaining** | | Created Matches Page | Noah Funderburgh | 2 | 0 | | Added Ability to delete Matches | Noah Funderburgh | 2 | 0 | | Connected like/matches/messages to UI | Noah Funderburgh | 4 | 0 | | Added Service Classes | Noah Funderburgh | 2 | 0 | | Improved Existing UI | Noah Funderburgh | 1 | 0 | | General Code Refactoring | Noah Funderburgh | 1 | 0 | |  |  |  |  | |  |  |  |  | |
| **Issues/Risks:** | |  |  |  |  | | --- | --- | --- | --- | | **Issue or Risk** | **Owner** | **Date**  **Reported** | **Date Resolved** | | Profile Creation Bug, not allow profiles to be created. | Noah Funderburgh | 7/28/24 | 8/1/24 | |  |  |  |  | |  |  |  |  | |  |  |  |  | |

Application Demo: <https://www.loom.com/share/638d7c41b02a4fc580f397f811e7b888>

Code Overview: <https://www.loom.com/share/c55b08a57c1d4de5a174df0fc283ddec>

*Test Cases:*